Solution Scope Document for
Federal Bank

PRM- UPI/IMPS Kafka Integration

Document Version 1.0

July 11, 2025

Table of contents

Table of contents	2

1.   Introduction	4

1.1   Purpose	4

1.2   Terminology	4

1.3   Reference Documents	4

1.4   Document Control	5

1.4.1   Change History	5

1.4.2   Internal Signoff	5

2.   Client Overview	6

2.1   Business Objectives	6

2.2   Current Position in the Process	6

2.3   Next Steps and Activities	6

3.   Current Business Processing Description	7

3.1   Current Solution Overview	7

4.   Proposed Solution Scope	8

4.1   Proposed Solution Overview	8

4.2   Proposed Hardware	8

4.3   System Architecture	8

4.4   Implementation Considerations/Pre-checks	10

4.5   Future System Considerations	10

4.6   Proposed Activities	11

5.   Client Business Drivers	14

5.1   Risks	14

5.2   Processing Limitations	14

6.   Project Sponsors and Budgets	15

6.1   Key Players	15

6.2   Budgets	15

7.   Team	16

7.1   ACI	16

7.1.1   Roles and Responsibilities	16

7.2   Client	16

7.2.1   Roles and Responsibilities	16

8.   ACI Project Considerations	17

8.1   Risks	17

8.2   Assumptions	17

Document Acceptance	18

Produced for Federal Bank	18

Description of Document	18

Authorization	18

1.   Introduction

1.1   Purpose

This document is intended to portray relevant information about a proposed initiative for Federal Bank.  It is reflective of discussion and informal agreement that has taken place between ACI and Federal Bank prior to involvement of a project team.  Primary sections in this document include:

Client Overview – this section is a brief narrative about Federal Bank, their business objectives for this initiative, the status of the opportunity, and next steps for the engagement.

Current Business Processing Description – this section briefly describes Federal Bank’s current processing environment and includes a context diagram of their system along with current product and hardware details.

Proposed Solution Scope – this section summarizes the scope of the proposed solution as pertains to ACI products and/or services.  It includes a high-level solution diagram (context diagram), an indication of the proposed platform, any known client specific modifications (CSM) to the software, any known implementation considerations, and any relevant references to future initiatives.

Business Drivers – this section outlines Federal Bank’s reasons for undertaking the initiative and any known risks, costs, or limitations.

Project Sponsors and Budgets – this section makes reference to the organization within Federal Bank’s hierarchy that is responsible for the project and any pertinent information about the budget for the project.

ACI Team – this section outlines the ACI representatives that have been engaged with Federal Bank thus far in the initiative.

Document Acceptance – this section serves to indicate Federal Bank’s agreement as to the accuracy of this document.

1.2   Terminology

1.3   Reference Documents

| DATE | SOURCE | DOCUMENT |
| --- | --- | --- |
|  | Email |  |

1.4   Document Control

A description of the document revisions is shown below. Any changes of text from one version to another are indicated with the symbol “|” in the outside margin.

1.4.1   Change History

| Name | Date | Version | Description of Changes |
| --- | --- | --- | --- |
| Vaibhav Varma | 11th July 2025 | 1.0 | Initial Draft for Bank’s review |

1.4.2   Internal Signoff

| Phase | Date | Role | Name |
| --- | --- | --- | --- |
| Solution Scope Phase |  |  |  |
| Engagement Launch Phase |  |  |  |

2.   Client Overview

Federal Bank is the preferred Personal, NRI and Business banking partner for a growing expanse of customers across India, in both urban and rural areas. The Bank is driven by the quest to be one of the most admired banking institutions in the country. This is just one manifestation of the Bank’s powerful ‘Digital at the Fore, Human at the Core’ proposition. Redefining human experience, the digital way has been our constant goal for a while now. Our digital innovations of today are on the cusp of redefining the banking paradigm of tomorrow. Federal Bank is continuously scaling up this mantra to reach out, meaningfully and impactfully, to more and more customers. Recognized as a Great Place to Work , the Bank is continuously striving to become the FIRST CHOICE for all Indians. Propelling this journey is our unwavering focus on the service of People, within and outside the organization.

2.1   Business Objectives

Federal Bank has ACI Proactive Risk Manager (PRM) 9.3.1.1 in place today, supporting the bank’s debit card portfolio in real-time, via a direct interface to BASE24. PRM is also integrated with UPI and IMPS Channel of the Bank enabling real and near real-time fraud monitoring and prevention. The bank currently has  Near Real-Time (NRT) rules and  Real-Time (RT) rules deployed in PRM.

This document will form the solution scope for the project, based on information collected during onsite workshops, meetings with the bank team, and the recent requirements document received by ACI.

Furthermore, this document will form the basis of knowledge for ACI to provide a proposal for solution and implementation services for Federal Bank.

This System Specification Document (SSD) outlines the approach to replace the existing REST API-based integration of UPI and IMPS NRT transactions with a Kafka-based integration model with the PRM system, ensuring high-throughput, low-latency processing and better alignment with Bank’s near real-time fraud monitoring requirements.

2.2   Current Position in the Process

Currently, it is in the scope of finalization for this project.

2.3   Next Steps and Activities

ACI and Bank will agree on the scope of this project by following the project life cycle.

3.   Current Business Processing Description

The PRM system currently implemented at Federal Bank is running on version 9.3.1.1. It is integrated with BASE24 Switch and digital banking channels UPI and IMPS, to support real-time and near-real-time fraud detection and monitoring.

At present, UPI and IMPS NRT transactions are routed to PRM via REST API-based integration. These transactions are processed through the PRM Analytic Gateway (AG). The system supports both financial and non-financial transaction types such as Pay, Collect, PIN Registration, and Mandate operations.

The current daily transaction volume processed through PRM is approximately 1.3 crore (13 million) transactions, with peak loads observed during high-demand periods.

While the existing API-based integration has been effective, the growing transaction volume and the need for enhanced scalability and resilience have led Federal Bank to propose a transition to Kafka-based integration. This shift aims to improve throughput, reduce latency, and enable more robust fraud monitoring capabilities across high-volume digital payment channels.

3.1   Current Solution Overview

- PRM is integrated with UPI and IMPS Channel for both RT and NRT Mode.

- PRM receives transactions from the respective switches of the channels integrated through a REST-based API.

- These APIs are hosted on the PRM Analytic Gateway (AG) layer, which acts as the interface between the bank’s real-time payments switch and the PRM Application. The AG processes incoming transaction payloads.

- The current architecture handles approximately 1.3 crore (13 million) transactions per day.

- The timeout period set for these channels is 70 milliseconds.

4.   Proposed Solution Scope

The proposed solution involves transitioning the ingestion of UPI and IMPS NRT transactions from the existing REST API-based integration to a Kafka-based integration model within the PRM 9.3.1.1 environment at Federal Bank. This includes configuring Kafka consumers in PRM, deploying Analytic Gateway (AG) processes to handle Kafka messages, integrating with the Bank’s Kafka infrastructure, and ensuring secure, scalable, and real-time transaction processing.

4.1   Proposed Solution Overview

- Transition UPI and IMPS NRT transaction ingestion from REST API to Kafka-based streaming architecture.

- Integrate PRM 9.3.1.1 with the Bank’s Kafka infrastructure for real-time data processing.

- Configure PRM as a Kafka consumer to subscribe to designated topics for UPI and IMPS transactions.

- Deploy and configure Kafka-compatible Analytic Gateway (AG) processes on PRM NRT servers.

- Enable secure communication using TLS and certificate-based authentication.

- Improve scalability, throughput, and fault tolerance for high-volume transaction processing.

4.2   Proposed Hardware

The Bank will be required to provision and install new hardware or dedicated servers to host the Kafka infrastructure, including Kafka brokers, Zookeeper and associated components. These servers should be sized appropriately to handle the projected UPI/IMPS NRT transaction volumes, ensure high availability, and support future scalability.

4.3   System Architecture

The proposed architecture enables ingestion and fraud monitoring of UPI/IMPS NRT transactions using a Kafka-based streaming model integrated with the PRM system.

Key Components:

- UPI/IMPS Switch:
Switch will generate UPI and IMPS NRT transactions and publish to Kafka Topics.

- Kafka Cluster:
Hosted and managed by the Bank, comprising multiple Kafka brokers and Zookeeper controllers. It serves as the central messaging backbone for publishing and consuming transaction data.

- Kafka Topics:

  - PRMRequestPay: Carries transaction messages from the Bank to PRM.

  - PRMRequestPay_Response: Carries response messages from PRM back to the Kafka cluster.

- PRM Application:
PRM Kafka AG deployed on PRM NRT servers act as Kafka consumers, ingesting messages from PRMRequestPay and processing them further.

Data Flow Summary:

- UPI/IMPS transactions are published to the PRMRequestPay topic by the Bank.

- PRM consumes these messages from the Request Topic.

- PRM processes the transactions and publishes responses to the PRMRequestPay_Response topic.

- Kafka delivers the responses back to the Bank’s systems.

Flow Diagram:

| Topic Name | Description | Partitions | Retention |
| --- | --- | --- | --- |
| UPI-NRT-IN | UPI NRT Inward Transaction message topic | 300 | Bank to decide |
| UPI-NRT-OUT | UPI NRT Response message topic | 300 | Bank to decide |
| IMPS-NRT-IN | IMPS Inward Transaction message topic | 300 | Bank to decide |
| IMPS-NRT-OUT | IMPS NRT Response message topic | 300 | Bank to decide |

Note: Partitions will have to be increased depending on the volume of transactions received for processing.

4.4   Implementation Considerations/Pre-checks

4.1 Infrastructure Readiness

- Kafka cluster (brokers, Zookeeper/KRaft) shall be provisioned by Bank and should be accessible from PRM NRT servers.

- Validation of network connectivity between PRM AG servers and Kafka brokers (including firewall and port access on 9092 or configured port).

2. Security Configuration

- TLS certificates must be generated and deployed for secure communication between Kafka and PRM.

- Kafka ACLs (Access Control Lists) should be configured to allow PRM AG to consume and produce to the required topics.

3. Topic and Broker Setup

- Kafka topics PRMRequestPay and PRMRequestPay_Response must be created with appropriate partitioning and retention policies by the Bank.

4. PRM AG Configuration

- AG processes will be installed and configured on PRM NRT servers.

- Validation of AG configuration files (ag.install.properties) for correct topic names, broker list, consumer/producer groups, and ports..

4.5   Future System Considerations

- As transaction volumes grow, the Kafka cluster should be designed to scale horizontally by adding more brokers, partitions.

4.6   Proposed Activities

This section outlines the technical steps and configurations required to implement Kafka-based integration for UPI/IMPS NRT transaction ingestion into the PRM. The activities include installation of Analytic Gateway (AG), Kafka consumer/producer parameter setup, and environment-specific configurations.

A. Kafka Analytic Gateway (AG) Installation and Configuration:

The following activities will be performed to enable Kafka-based transaction ingestion:

1. Installation Steps

- Install Analytic Gateway (AG) on designated NRT servers in the PR and DR environments.

- Synchronize AG services across Production and Disaster Recovery environments.

- Create AG directory/folder for installation

- Edit AG configuration file: ag.install.properties

2. AG Process Deployment

| Parameter | Value |
| --- | --- |
| AG Name | AGKAFKAUPINRTUX1 to AGKAFKAUPINRTUX0 |
| Type/Mode | NRTRTU |
| Kafka Brokers | upi-pr-kb01/imps-pr-kb16 |
| Consumer Destination | PRMRequestPay |
| Consumer/Producer Group | producer.group |
| Producer Destination | PRMRequestPay_Response |
| Kafka Port | 9092 |

3. Execution and Validation

  - Execute the AG installation script:

- ag.install.ORACLE.sh

- A successful build will display: "Build Successful"

4. Start/Stop AGs:

- Start: Use prmag.ag-sb-kafka.AGKAFKAUPINRTUXX.sh (where XX is AG number)

- Stop: Use standard kill command

4. Enable Trace Logging (if required):

- Modify log4j2.AGXXXX in AG config directory:

- No restart required for log level changes.

Kafka-Specific Configuration Parameters

The following Kafka parameters will be configured for PRM integration:

KAFKA_CONSUMER_GROUP_VAR='prm'

KAFKA_CONSUMER_DEST="--spring.cloud.stream.bindings.consumer-in-0.destination=PRMRequestPay"

KAFKA_PRODUCER_DEST="--spring.cloud.stream.bindings.ag-response-out-0.destination=PRMRequestPay_Response"

KAFKA_PRODUCER_GROUP_VAR='prm'

KAFKA_BROKERS="--spring.cloud.stream.kafka.binder.brokers=upi-pr-kb01,...,upi-ndr-kb16"

KAFKA_PORT="--spring.cloud.stream.kafka.binder.defaultBrokerPort=9092"

TLS Certificates: Certificates signed by a trusted Certificate Authority (CA) will be deployed to secure Kafka communication.

Supported Transaction Types

| SL NO | Channel | RT & NRT Modes Transaction Types | Mode | Type |
| --- | --- | --- | --- | --- |
| 1 | UPI | PAY & COLLECT | NRT | Financial |
| 2 | UPI | Debit Reversal | NRT | Non-Financial |
| 3 | UPI | Mandate Create and Revoke | NRT | Non-Financial |
| 4 | UPI | Link Account Request | NRT | Non-Financial |
| 5 | UPI | Set Credentials | NRT | Non-Financial |
| 6 | UPI | UPI PIN Registration | NRT | Non-Financial |
| 7 | UPI | Balance Enquiry | NRT | Non-Financial |
| 8 | UPI | Refund | NRT | Financial |
| 9 | IMPS | IMPS | NRT | Financial |

5.   Client Business Drivers

Federal Bank aims to enhance fraud detection and monitoring for UPI/IMPS transactions by adopting scalable Kafka-based architecture. This shift supports growing transaction volumes, improves system resilience, reduces API dependency, and aligns with expectations for secure and efficient fraud monitoring.

5.1   Risks

Might have latency or delay in response depending on the transaction volume

5.2   Processing Limitations

Poor partitioning strategy can lead to uneven load distribution or out-of-order processing.

6.   Project Sponsors and Budgets

6.1   Key Players

Vipindas V G – Federal Bank (Manager)

Gurpreet Marwah – ACI Worldwide (Project Manager)

Vaibhav Varma – ACI Worldwide (Technical Consultant)

6.2   Budgets

Will be shared by ACI Team after scope and project finalization.

7.   Team

7.1   ACI

7.1.1   Roles and Responsibilities

Vaibhav Varma – Technical Consultant

Gurpreet Marwah – Project Manager

7.2   Client

7.2.1   Roles and Responsibilities

Vipindas V G

8.   ACI Project Considerations

8.1   Risks

- Kafka consumer performance may degrade under high transaction volumes if not properly tuned or monitored.

- Misconfiguration of Kafka topics, brokers, or AG processes could disrupt transaction flow.

- Security risks if TLS certificates or access controls are not properly implemented.

8.2   Assumptions

- Any details not covered within the scope of this document will be considered out of scope. For any additional requirements or changes, the Bank must raise a formal Change Request for evaluation and approval.

- The UPI/IMPS switch will not consume response from the PRM system, if data is successfully produced in topics, that will work as acknowledgement.

- Bank will set up and manage the KAFKA cluster, server and topics at their side and will be responsible for pushing/publishing the NRT Messages to respective KAFKA Topics.

- PRM will only act as a consumer to ingest the transactions put in a Kafka Topic by Bank Switch.

- Recommend bank to perform load testing based on projected volume for the applicable channel. In case the volume increases, additional ag instance or Kafka Partitions can be added to process the load parallelly.

- Downtime might be required for installing new AGs.

Document Acceptance

Produced for Federal Bank

Description of Document

This document outlines the scope, approach, and impact of implementing the 8-digit BIN enhancement in the PRM Application.

Authorization

I, being a duly authorized representative of Federal Bank accept the document described above as an accurate representation of Federal Bank’s requirements, and agree that ACI proceed with the project as described in this document.

Authorized Signatory for and on behalf of Federal Bank:

| Signature: |  |
| --- | --- |
| Name: |  |
| Title: |  |
| Date: |  |

© Copyright ACI Worldwide, Inc. 2014

ACI, ACI Payment Systems, the ACI logo, ACI Universal Payments, UP, the UP logo and all ACI product names are trademarks or registered trademarks of ACI Worldwide, Inc., or one of its subsidiaries, in the United States, other countries or both. Other parties’ trademarks referenced are the property of their respective owners.