# solution scope document

FEDERAL Bank

PHASE 1 – Card Demographic Baseline Setup & Integration SSD Version 1.0

Mandar Khot

June 10, 2026

Version: 1.0

Table of contents

1.	Introduction	3

1.1	Purpose	3

1.2	Reference Documents	4

1.3	Document Control	4

1.3.1	Change History	4

2.	Client overview	4

2.1	Business Objectives	4

3.	Proposed solution scope	4

3.1	Scope under Bank / Source Systems (Out of PRM Scope)	5

3.2	Proposed Solution Overview (Logical Flow – Bank & PRM Responsibilities)	7

Step 1 – Card Demographic Data Preparation (Bank Responsibility)	7

Step 2 – Initial Data Load (ACI PRM System Responsibility)	8

Step 3 – Data Validation and Verification (ACI PRM System Responsibility)	9

Step 4 – Real-Time Demographic Integration Design (Bank + ACI PRM Alignment)	9

Step 5 – Processing & Update Mechanism (Future Readiness) (ACI PRM System Responsibility)	10

Step 6 – Infrastructure Readiness (ACI PRM System Responsibility)	10

Step 7 – Phase-1 Completion State	11

3.3	System Architecture: -	12

3.4	Card Demographic Field Mapping & Definition	15

3.5	Volume consideration	17

3.6	Proposed Hardware	18

4.	Implementation Considerations/Pre-checks	18

4.1	Infrastructure Readiness	18

4.2	Data Load & Update Setup	18

4.2.1	Bank Responsibility (Upstream Source Systems)	18

4.2.2	PRM Responsibility (Consumption Only)	19

4.2.3	PRM Table Setup (Phase-1 Scope)	20

5.	aci project considerations	20

5.1	Risks	20

5.2	Recommendations	22

5.3	Assumptions	23

# Introduction

## Purpose

This document is intended to portray relevant information about a proposed initiative for Federal Bank.  It is reflective of discussion and informal agreement that has taken place between ACI and Federal Bank prior to involvement of a project team.  Primary sections in this document include:

Client Overview – this section is a brief narrative about Federal Bank, their business objectives for this initiative, the status of the opportunity, and next steps for the engagement.

Current Business Processing Description – this section briefly describes Federal Bank’s current processing environment and includes a context diagram of their system along with current product and hardware details.

Proposed Solution Scope – this section summarizes the scope of the proposed solution as pertains to ACI products and/or services.  It includes a high-level solution diagram (context diagram), an indication of the proposed platform, any known client specific modifications (CSM) to the software, any known implementation considerations, and any relevant references to future initiatives.

Business Drivers – this section outlines Federal Bank’s reasons for undertaking the initiative and any known risks, costs, or limitations.

Project Sponsors and Budgets – this section makes reference to the organization within Federal Bank’s hierarchy that is responsible for the project and any pertinent information about the budget for the project.

ACI Team – this section outlines the ACI representatives that have been engaged with Federal Bank thus far in the initiative.

Document Acceptance – this section serves to indicate Federal Bank’s agreement as to the accuracy of this document.

## Reference Documents

| Name | Source | Document |
| --- | --- | --- |
|  | Email |  |

## Document Control

A description of the document revisions is shown below. Any changes of text from one version to another are indicated with the symbol “|” in the outside margin.

### Change History

| Name | Date | Version | Description of Changes |
| --- | --- | --- | --- |
| ACI Worldwide Pvt Ltd | 10-Jun-26 | 1.0 | Initial version |

# Client overview

Federal Bank is the preferred Personal, NRI and Business banking partner for a growing expanse of customers across India, in both urban and rural areas. The Bank is driven by the quest to be one of the most admired banking institutions in the country. This is just one manifestation of the Bank’s powerful ‘Digital at the Fore, Human at the Core’ proposition. Redefining human experience, the digital way has been our constant goal for a while now. Our digital innovations of today are on the cusp of redefining the banking paradigm of tomorrow. Federal Bank is continuously scaling up this mantra to reach out, meaningfully and impactfully, to more customers. Recognized as a Great Place to Work, the Bank is continuously striving to become the FIRST CHOICE for all Indians. Propelling this journey is our unwavering focus on the service of People, within and outside the organization.

## Business Objectives

The objective of Phase‑1 is to establish a complete and reliable demographic data foundation within the PRM system by ensuring availability of Customer ID and required attributes for all existing card records.

This phase focuses on bulk onboarding of card demographic data into PRM and establishing the foundation for future real-time demographic integration.

# Proposed solution scope

This section defines the scope of Phase-1 implementation, which focuses on establishing a demographic data foundation within the PRM system.

The scope includes:

- Preparation of Card Demographic data by the Bank

- One-time bulk ingestion of demographic data into PRM

- Storage of Customer ID and related attributes in CARD_MASTER

- Validation of ingested data

Additionally, the scope includes design and readiness for future real-time integration.

## Scope under Bank / Source Systems (Out of PRM Scope)

All data-related activities, including preparation, validation, and publishing of demographic data, are the responsibility of the Bank.

The ACI PRM system acts strictly as a data-consuming system, ingesting and storing the data as provided without performing any validation, correction, or enrichment.

Bank Responsibilities

1. Demographic Data Preparation

- Prepare and maintain complete Card demographic dataset, including:

  - Customer ID (mandatory)

  - All required attributes as defined in the BRD

- Bank team should Ensure:

  - No NULL or missing Customer IDs

  - Accurate and consistent Customer ID mapping across systems

2. Source System Identification

- Bank team should Identify and confirm the upstream/host system responsible for:

  - Publishing demographic data to ACI PRM system

3. Historical Data File Preparation (Baseline Load)

- Bank team should Provide a one-time full demographic data file containing:

  - All existing issued and active card records

- File format should be of below format Only.

  - CSV / Excel

- Bank team should Ensure:

  - All required demographic fields are populated before sharing

4. Real-Time Demographic Update Enablement (Future Phase Readiness)

- Enable capability to publish incremental demographic updates from upstream systems

- Ensure availability of:

  - Customer ID

  - All required demographic fields

  - Post initial load, all incremental updates will be handled via real-time integration using REST API.

  - The source system should send data in the agreed payload structure, ensuring all required fields are available for update in PRM.

5. Data Publishing Responsibility (Bank and ACI Team)

  - The host/source system will be responsible for sending the demographic data in agreed payload format only.

The payload structure will be:

- Defined jointly by Bank and ACI teams

- Aligned with:

  - PRM ingestion requirements

  - CardLoadRow_Type structure

  - Target table (CARD_MASTER) fields

- Indicative Payload Structure (JSON Example)

{

"cardNumber": "XXXXXX1234",

"customerId": "CUST123456",

"accountNumber": "1234567890",

"cardStatus": "ACTIVE",

"cardType": "DEBIT",

"bin": "123456",

"customerSegment": "RETAIL",

"riskCategory": "LOW",

"branchCode": "001"

}

Note: The above payload is indicative. The final payload structure will be agreed during integration design and mapped to PRM ingestion format using CardLoadRow_Type and transformation logic.

  - Clarification required: Bank team should confirm which upstream/host system will be responsible for sending this payload.?

## Proposed Solution Overview (Logical Flow – Bank & PRM Responsibilities)

This section describes the Phase-1 logical flow for establishing the demographic data foundation within the ACI PRM system.

The overall objective of this phase is to ensure that Customer ID and required demographic attributes are fully available in PRM for all existing card records through a controlled and sequential process.

The implementation follows a clear separation of responsibilities:

- Bank → Responsible for data preparation and publishing

- ACI PRM system → Responsible for data ingestion, storage, and readiness

All steps in this phase are sequential and interdependent, ensuring that a complete and validated baseline is established before enabling real-time updates in subsequent phases.

Phase-1 Logical Flow Steps

### Step 1 – Card Demographic Data Preparation (Bank Responsibility)

- This step involves preparation of the Card Demographic dataset by the Bank for bulk ingestion into the ACI PRM system. The dataset must contain all required fields to uniquely identify the customer and map card records.

Bank prepares the Card Demographic dataset containing:

- Customer ID Example: Customer ID + Card Number (Mandatory, Primary Identifier), Customer Name (if required for reporting/debugging)

- Card Number as unique This avoids: duplicate loads

- Required demographic attributes The dataset must be shared in a structured format: File Format: (CSV / Excel)

- File Naming Convention: CARD_DEMO_<YYYYMMDD>_<SEQ>.csv

- Required demographic attributes (including newly introduced fields as per BRD)

- Encoding: Standard encoding (UTF-8 preferred)

- File Characteristics:

  - Header row with field names

  - Consistent field ordering

  - No duplicate records

- The Bank is fully responsible for:

  - Data preparation

  - Data correctness

  - Data completeness

  - Data consistency across systems

- Bank to confirm: Expected File Volume: Approximate number of records per batch

- ACI PRM system will:

  - Consume data as provided

  - Not perform data correction or enrichment.

Important Note:
The final field list must strictly align with BRD and agreed payload structure.

### Step 2 – Initial Data Load (ACI PRM System Responsibility)

This step involves executing a one-time bulk data ingestion process in ACI PRM system to establish the demographic baseline for all existing card records.

The process ensures that the data set provided by the Bank is transformed, ingested, and persisted into PRM master tables for downstream usage.

ACI PRM system performs:

- Data ingestion using PRM bulk load framework:

- Load Strategy:

  - Upsert logic (Insert + Update based on key)

  - No physical delete during initial load

- Error Handling:

  - Invalid records are rejected and logged

  - Rejected records stored in error table / file

- Data stored in:

  - CARD_MASTER (Primary storage)

  - Related lookup / reference tables (if applicable)

- Transformation of input data using:

  - CardLoadRow_Type – Standard PRM data structure used for card-level data ingestion

  - Card Demographic XF- (Transformation logic used to map incoming data fields to PRM data model)

Load process supports:

- Insert of new records

- Update of existing records

- Full Load (Initial)

- Incremental Load (Future)

- Data is stored in: CARD_MASTER table

Output:
CARD_MASTER populated with complete demographic data for all existing cards The transformation ensures that the incoming data aligns with PRM table structure before being persisted into CARD_MASTER.

### Step 3 – Data Validation and Verification (ACI PRM System Responsibility)

Post ingestion, ACI PRM system performs validation to ensure data readiness:

- Record count validation (source vs PRM)

- Customer ID completeness check

- Field-level validation for required attributes

- Reconciliation Report Generated:

  - Total records received

  - Successfully processed

  - Failed records

Important Clarification:

- Validation is limited to:

  - Data presence

  - Data completeness

- PRM does not perform any data correction or transformation

Output:
Validated demographic data baseline within PRM

### Step 4 – Real-Time Demographic Integration Design (Bank + ACI PRM Alignment)

As part of Phase-1, the real-time integration approach is defined but not activated.

Bank defines:

- Identify the source system responsible for publishing demographic updates

- Define the integration type: REST API (Synchronous / Asynchronous).

- Payload structure for demographic data, the payload refers to the data format used by the source system to send demographic updates to PRM and same structure Aligned with PRM ingestion requirements (CardLoadRow_Type and target tables)

- including:

  - Customer ID

  - Card Number

  - Account Number (if applicable)

  - Required demographic attributes mentioned in BRD

ACI PRM prepares:

- REST-based integration mechanism

- Mapping of incoming payload fields to PRM data model using transformation logic

Output:
Agreed and defined integration approach for real-time demographic updates

### Step 5 – Processing & Update Mechanism (Future Readiness) (ACI PRM System Responsibility)

The ACI PRM system prepares the data handling mechanism for future real-time updates:

Processing Flow:

- Incoming payloads (to be enabled in next phase) will be:

  - Received via REST API interface

- Triggered based on defined business events (e.g., new card creation, demographic update)

- Routed through PRM ingestion layer

- Error Handling: Invalid or failed records will be:

  - Rejected during processing

  - Logged for monitoring and reprocessing

- Data Storage: Processed data will be stored in:

  - RT_CARD_MASTER (Real-time transaction store)

  - Synchronization to CARD_MASTER (batch or near real-time, based on configuration)

Output:
PRM system ready to process incremental demographic updates

### Step 6 – Infrastructure Readiness (ACI PRM System Responsibility)

- The ACI PRM system prepares the required infrastructure to support future real-time demographic integration.

- Security Setup:

  - API authentication mechanism (token-based / OAuth)

  - Secure communication over HTTPS

- Operational Readiness:

  - Logging and monitoring enabled for all API transactions

  - Error tracking and alerting mechanisms configured

  - Audit fields enabled (timestamp, request ID, processing status)

- Infrastructure Setup:

  - Setup of dedicated REST API interface for inbound demographic updates

  - Configuration of API endpoints for data ingestion

  - Deployment across required environments: UAT, Production

- Configuration Details

  - Payload structure mapping aligned with PRM data model (CardLoadRow_Type and target tables)

  - Processing configuration within PRM ingestion layer

  - Endpoint configuration including request/response handling

Output:
Infrastructure ready for activation of real-time demographic updates in next phase

### Step 7 – Phase-1 Completion State

Phase-1 is considered complete when the following conditions are satisfied:

- CARD_MASTER table is fully populated with demographic data for all in-scope card records

- Customer ID is available and validated for all card records

- All required demographic fields (as defined in BRD) are populated and validated

- Data validation and reconciliation are completed:

  - Source vs PRM record counts matched

  - No critical data discrepancies identified

- Data load completed with no pending critical errors or failures

- Source system for real-time payload publishing is identified and confirmed

- Real-time integration design is finalized and documented (API contract, payload structure, and processing flow)

- Infrastructure readiness established:

  - REST API endpoints configured

  - Security and access setup completed

  - Monitoring and logging enabled

## System Architecture: -

This section describes the high-level system architecture for Phase-1, focusing on the ingestion and storage of Card Demographic data within the ACI PRM system.

The architecture supports a batch-based data ingestion model for establishing the initial demographic baseline and includes readiness for future real-time integration.

Bank Source Systems 
(Card / CMS / Host System)

1. Bulk Data File (CSV / Excel)

File Transfer Layer

(Secure File Exchange/SFTP)

ACI PRM System

| | Data Ingestion Layer | | (CardLoadRow_Type / XF)

PRM Load Engine

(Card Demographic Loader)

CARD_MASTER Table

(Card + Customer Data)

(Phase-1 Readiness Only)

REST AG (Future Use)

Real-time Integration

1. Bank Source Systems

• Card Management System (CMS) / Host systems

• Responsible for preparing and providing card demographic data (Customer ID, Card details, attributes)2. File Transfer Layer

2. Integration Layer

• File Transfer Mechanism:

  - Secure File Transfer (SFTP / secure channel)

  - Used for one-time bulk data transfer (CSV / Excel)

• REST API Interface (Future Readiness):

  - Enables real-time demographic updates (Phase 2)

3. PRM Data Ingestion Layer

- Handles incoming data processing

- Performs:

  - Payload ingestion

  - Field mapping and transformation (CardLoadRow_Type, Transformation logic

4. PRM Processing Layer (Load Engine)

- Executes bulk and real-time data load processes

• Handles:

  - Insert and update logic

  - Data processing workflows

5. PRM Data Storage Layer

- Primary storage table for Phase-1

- CARD_MASTER:

  - Primary demographic repository for Phase 1

  - Customer ID

  - Account mapping

- Demographic attributes

Acts as:

• RT_CARD_MASTER:

Real-time data store (Phase 2 readiness)

• Stores customer, card, and demographic attributes

6. Future Integration Layer (Phase 2 Readiness)

- Represents real-time integration capability

- REST API-based integration for real-time updates

- Infrastructure prepared but not activated in Phase 1

## Card Demographic Field Mapping & Definition

1. Field Categorization (Important)

Based on BRD, clearly split:

Existing Fields

- Card Number

- Customer ID

- Name

- Address

- Contact details

New Fields (Critical)

From BRD:

- Risk Rating

- Gender

- Date of Birth

- State

- Country

- Mother’s Name

- Minor Status

- NRE Status

- Date of Becoming NRE

- Constitution

- Occupation/Business

- KYC Status

- Customer Open Date

2. Important Note

• All new fields must be populated for both:

o Existing card records (via bulk load)

o New incoming records (via real-time integration in Phase 2)

3. Field Mapping Table

| Sl. No | Description | Requirement Status | CARD MASTER MAPPING |
| --- | --- | --- | --- |
| 1 | Card Number | Existing | SM_PAN |
| 2 | Card Status- Active/Hot/Warm/Lost/Issued/Deleted | Existing | SM_CRD_STAT |
| 3 | Customer ID | Existing | SM_USER_ID |
| 4 | Customer Full name including prefix, primary and secondary name | Existing | SM_PRI_FIRST_NAM |
| 5 | Risk Rating (High Risk/Medium Risk/Low Risk) | New | SM_CUST_MSTR_FLD2 |
| 6 | Gender | New | SM_CUST_MSTR_FLD1 |
| 7 | Date of Birth | New | DM_USER_PRI_DOB |
| 8 | Address line 1 | Existing | SM_USER_ADDR_1 |
| 9 | Address line 2 | Existing | SM_USER_ADDR_2 |
| 10 | Address line 3 | Existing | SM_USER_ADDR_1 |
| 11 | City | Existing | SM_USER_CITY |
| 12 | State/Province | New | SM_USER_ST |
| 13 | Postal Code | Existing | ZIP |
| 14 | Country | New | SM_USER_ADNL_NAM |
| 15 | Phone- Primary | Existing | SM_USER_MOB_PHN |
| 16 | Phone- Secondary | Existing | SM_USER_HOME_PHN |
| 17 | E mail ID | Existing | SM_PRI_EMAIL_ADDR |
| 18 | Mother’s Name | New | SM_SEC_LAST_NAM |
| 19 | Minor Status | New | SM_SEC_MDL_INL |
| 20 | NRE Status | New | SM_EXP_DAT |
| 21 | Date of becoming NRE | New | DM_CDMF_DAT_TIM |
| 22 | Constitution | New | SM_USER_CNTRY |
| 23 | Date of Birth/Date of incorporation | New | DM_USER_PRI_DOB |
| 24 | Occupation/Business | New | SM_SEC_FIRST_NAM |
| 25 | KYC Status (Full KYC/ Minimum KYC) | New | SM_CRD_PROD_TYP |
| 26 | Cust ID opened date | New | DM_CUST_MSTR_DAT |

Important Notes:

• The field mapping is derived from BRD and aligned with PRM data model.

• All “New” fields must be:

  - Populated for existing records during Phase 1 bulk load

  - Supported in real-time updates in Phase 2

• The Bank is responsible for providing all field values as per agreed format Only.

• PRM system will perform:

  - Field mapping

  - Data ingestion

  - Basic validation (mandatory field presence)

• No data enrichment or correction will be performed by PRM.

4. Utility Requirement

Bulk ingestion utility will support CSV/Excel-based input for both initial load and new field updates

## Volume consideration

The bank to confirm the volume.

| Daily volume | Count |
| --- | --- |

## Proposed Hardware

- Bank will continue to use existing hardware in place assuming the volume of transactions will remain same.

# Implementation Considerations/Pre-checks

This section outlines the key considerations and prerequisites required for Phase‑1 implementation, focusing on demographic data ingestion and baseline setup within ACI PRM system.

## Infrastructure Readiness

The following infrastructure checks must be completed before execution of Phase-1:

- PRM database must have sufficient capacity to store:

  - Card demographic data

  - Customer ID and associated attributes

- Existing PRM tables (e.g., CARD_MASTER) must be verified to:

  - Support required demographic fields

  - Handle expected data volume from bulk load

- Database performance must support:

  - Bulk data ingestion

  - Initial data validation processes

- Appropriate database indexing should be reviewed for:

  - Card Number (primary key for matching)

  - Any additional key fields required for lookup

- Application and database servers should be sized to:

  - Handle large-volume batch data loads

  - Ensure stable PRM performance during ingestion.

## Data Load & Update Setup

### Bank Responsibility (Upstream Source Systems)

- Upstream Bank source systems must ensure Customer ID availability and correctness before demographic data is published to PRM for Card, UPI, and IMPS channels.

- Bank systems must ensure availability and correctness of::

  - Customer ID

  - Card demographic attributes.

- Data preparation must ensure:

  - Customer ID is NOT NULL

  - Required fields (as per BRD) are populated.

  - Card–Customer mapping is accurate and consistent

- Data Provisioning Activities

Bank must perform:

- One-time Historical Data Load

- Provide complete dataset for:

  - All existing issued and active cards

- Include:

  - Customer ID

  - Card details

  - Account mapping (if applicable)

  - Demographic attributes

- Data Quality Assurance

- Ensure:

  - No duplicate records

  - No missing mandatory fields

  - Consistent Customer ID mapping across systems

Important:

- Any correction or data fixes must be done:

  - At Bank source systems

  - Before sharing data with PRM

### PRM Responsibility (Consumption Only)

- PRM system will:

  - Ingest demographic data as provided

  - Store data in PRM tables (CARD_MASTER)

- PRM will NOT perform:

  - Data validation beyond basic checks

  - Data correction

  - Data enrichment

  - Mapping logic

- PRM responsibilities are limited to:

  - Data ingestion

  - Bulk load execution

  - Data storage

  - Basic validation (record count, field presence)

### PRM Table Setup (Phase-1 Scope)

- Ensure CARD_MASTER table:

  - Contains required demographic fields

  - Supports Customer ID storage

- Verify:

  - Field structure aligns with BRD requirements

  - Data types and lengths are appropriate

- Ensure indexing on:

  - Card Number and during implementation phase the required Index filed will be highlighted.

# aci project considerations

## Risks

The following risks have been identified for Phase-1 implementation, which focuses on demographic data preparation, ingestion, and baseline setup in ACI PRM system:

1. Data Quality Risk

- Incorrect, incomplete, or delayed publication of Customer ID or demographic data by upstream Bank systems may result in:

  - Missing or inconsistent Customer ID values in PRM

  - Incomplete demographic baseline

  - Impact: PRM will store incorrect data, as it does not perform data correction.

2. Customer ID Mapping Consistency Risk

- Inconsistent mapping between:

  - Card Number and Customer ID

  - Account and Customer ID (if provided) may lead to: Incorrect card–customer relationships in PRM

  - Impact: Baseline data in CARD_MASTER may not be reliable.

3. Data Availability Risk

- Delay in providing the full historical dataset by Bank may:

  - Delay baseline data load

  - Impact Phase-1 completion timelines

4. Bulk Load Performance Risk

- High volume of demographic records may:

  - Impact on PRM database performance

  - Increase load execution time

  - Impact: Extended processing window,Possible system slowdown if not planned properly

5. Data Load Failure / Error Handling Risk

- Invalid records or incorrect file format may result in:

  - Load failures

  - Partial data ingestion

  - Impact: Incomplete baseline dataset, Additional reprocessing efforts

6. Infrastructure Capacity Risk

- Insufficient database capacity or improper sizing may:

  - Affect storage of large dataset

  - Impact: load performance

7. Data Correction Dependency Risk

- Any correction or remapping of Customer ID must be performed by Bank systems

- Delay in re-sharing corrected data may:

  - Cause temporary inconsistencies between:

    - Source systems

    - PRM data

Important Note:

ACI PRM system acts as a data-consuming system only, and does not perform:

- Data validation (beyond basic checks)

- Data correction

- Mapping logic

## Recommendations

 It is recommended that the Bank performs thorough validation of the demographic dataset before sharing it with the ACI PRM system, ensuring that Customer ID values are complete, consistent, and accurately mapped to card records. This will help minimize data quality issues and reduce the need for reprocessing during the bulk load phase.

 The initial data load should be executed in a controlled environment or predefined time window to avoid any potential impact on existing PRM operations and to allow proper monitoring of system performance during the ingestion process.

 Post data load, sample-based validation should be carried out to confirm that Customer ID and related demographic attributes are correctly populated within the CARD_MASTER table. Additionally, both Bank and ACI teams should assess data volume and database capacity in advance to ensure that the PRM environment can handle the full dataset efficiently without performance degradation.

 It is also recommended to standardize the data file format, structure, and field sequencing as per agreed specifications to ensure smooth ingestion and avoid load failures. A clear error handling and reprocessing strategy should be defined, including mechanisms for identifying failed records, correcting them at the source system, and reprocessing them within PRM.

 Finally, although real-time demographic updates are not activated in Phase-1, it is advisable to finalize the integration design, including payload structure and source system identification, to ensure a seamless transition to real-time processing in subsequent phases.

## Assumptions

The following assumptions have been made for the successful implementation of Phase-1, which focuses on demographic data ingestion and baseline setup within the ACI PRM system.

 It is assumed that the Bank’s upstream systems have already established and maintain a unique and consistent Customer ID for all card records, and that this data is accurately mapped to the corresponding card numbers before being shared with PRM.

The demographic dataset provided by the Bank is expected to be complete, validated, and free from inconsistencies, with all mandatory fields populated as per the agreed BRD and data structure.

 It is assumed that the Bank will provide the full historical dataset covering all existing issued and active card records in the agreed format (CSV/Excel), and that the file structure, field definitions, and sequencing are consistent with the specifications required for PRM ingestion.

 Any data correction, cleansing, or reconciliation activities are assumed to be handled entirely within the Bank’s source systems prior to data submission.

 From the PRM perspective, it is assumed that the system environment, including database capacity and infrastructure, is adequately provisioned to handle the bulk data load and storage requirements without impacting system performance.

 It is also assumed that the standard PRM bulk loading mechanisms (such as Card Demographic Load using CardLoadRow_Type and transformation logic) are available and configured correctly.

 There are no constraints or limitations in the PRM data model that would prevent the storage of Customer ID and associated demographic attributes within the CARD_MASTER table. Additionally, it is assumed that appropriate access, file transfer mechanisms (such as secure file exchange), and required system connectivity between Bank and PRM environments are already established and operational.

 Real-time integration requirements are limited to design and readiness activities in Phase‑1, and that actual real-time data ingestion and transaction-level processing will be addressed in subsequent phases.